(green is must-do, yellow is can be done later, red is not necessarily needed)

To deliver a defensible, publication-grade research prototype within a typical timeline, you need to separate your Core Deliverables (Must-Haves) from optional extensions.

The core contribution of this project is proving that you can detect a composed threat across multiple agents using a live graph and stop it using the smallest possible cut while leaving safe work running.

Here is the exact breakdown of what is absolutely necessary, what is secondary, and what can be cut.

### Core Stack: Absolutely Necessary (Must-Haves)

Without these items, you cannot fulfill the fundamental baseline of the research.

| Category | Component ID & Name | Why It Is Essential |
| --- | --- | --- |
| System Input | #1 Multi-Agent Simulator | Required to generate repeatable benign and attack trajectories. |
|  | #3 Standard Event Schema | Needed so agents can report activity to the framework consistently. |
|  | #4 Event Collector | Ingests runtime events to update the security model. |
| Security Core | #5 Context Classifier | Labels sensitive sources, public destinations, and permission scope. |
|  | #6 Dynamic Capability Graph | The core data structure representing live reachability and edge capabilities. |
|  | #8 Security Policy Engine | Defines prohibited source-to-sink combinations. |
|  | #9 Compositional Risk Detector | Finds multi-agent paths that violate security policies. |
|  | #14 Disruption Cost Model | Quantifies operational impact so "minimum disruption" is measurable. |
|  | #15 Minimum-Disruption Optimiser | Runs the constrained min-cut algorithm to select the cheapest intervention. |
| Enforcement | #16 Basic Containment Actions | Implements basic enforcement (allow, block connection, isolate agent, shutdown). |
|  | #24 Enforcement Engine | Applies runtime decisions back to the simulator. |
| Dashboard | #26 Security Dashboard | Primary operator overview showing active threats and preserved work. |
|  | #27 Live Capability Graph Page | Visualizes nodes, edges, and blocked paths in real time. |
|  | #28 Incident Detail Page | Provides auditable explanations of blocked attacks and preserved workflows. |
| Evaluation | #35 Scenario Dataset / Benchmark | Test suite of benign vs. malicious multi-agent runs. |
|  | #36 Baseline A — Full Shutdown | Traditional baseline to compare disruption against. |
|  | #37 Baseline B — Static Min-Cut | Proves the basic graph-cut algorithm works as designed. |
|  | #38 Baseline Comparison and Analysis | Lets you test whether the expanded design actually improves on simpler alternatives. |
|  | #39 Security Effectiveness Metrics | Proves attack prevention (precision, recall, success rate). |
|  | #40 Disruption Metrics | Proves the central hypothesis (tasks saved, preserved workflow %). |
|  | #43 Performance Metrics | Evaluates runtime latency and throughput. |
| Packaging | #45 REST API / Integration Layer | Exposes endpoints so the core framework is reusable. |

### Secondary Layer: High-Value (Include if Time Permits)

These features significantly improve realism and presentation depth, but the project can still succeed without them.

- #7 Context-Dependent Capabilities: Conditional edges (e.g., conditional on data sensitivity) make the graph logic smarter.

- #11 Risk / Severity Levels: Categorizes threats into standard security levels (Suspicious, High, Critical).

- #17 Temporary Containment: Releases restrictions once context changes.

- #23 Counterfactual Comparison: Shows a visual side-by-side on the dashboard comparing "Shutdown vs. Min-Cut" disruption scores.

- #31 Agent Activity / Audit History: Standard log view useful for debugging and tracing runs.

- #32 Policy Configuration Page: Web UI to edit rules dynamically instead of editing a JSON configuration file.

- #34 Scenario Testing Page: Dashboard button to trigger automated evaluation runs.

- #46 Reusable Container: Docker setup for easier project distribution.

### Scope Control: Cut or Save for Stretch Goals

These items add complexity that can easily derail your timeline. Defer them unless your core stack is completely finished.

- #2 Ollama / LLM-powered agents: Use deterministic, scripted agents first. LLM nondeterminism adds noise to evaluation metrics.

- #10 Provenance / Influence Tracking: Adds heavy graph overhead; simple path analysis in #9 is sufficient.

- #12 & #13 Multi-Stage Escalation & Circumvention: Adds complex stateful tracking; treat each policy breach as an immediate containment decision first.

- #18 Self-Healing & #21 Capability Leases: Dynamic leasing logic introduces race conditions and complex lifecycle tracking.

- #19 & #20 Workflow Rerouting & Redaction: Requires heavy data transformation and runtime patch generation. Blocking the bad edge is enough to prove your thesis.  - Provide alternate possible pathways to user in notification

- #22 Pre-Grant Capability Checking: Adds speculative graph execution before every action. Already part of previous components

- #29, #30, #33 Repair, Timeline, & Context Registry Pages: Merging basic log details into the primary Incident Page (#28) avoids building redundant UI screens.

- #38 Proposed Baseline Comparison, #41 Adaptivity Metrics, #42 Rerouting Metrics, #44 Explanation Quality: Omit unless you fully implement the corresponding complex features (#18 & #19).